# GNPS Civic Readiness Portal — IT Handoff Brief

For: Great Neck Public Schools Technology Department From: Social Studies Department Re: NYS Seal of Civic Readiness tracking portal — integration asks Date: May 4, 2026

## What this is

An open-source web portal for tracking the New York State Seal of Civic Readiness — the +1 Diploma Pathway distinction approved by the NYS Board of Regents in 2021. The portal collects civic-knowledge data (auto-pulled from Infinite Campus where possible) and civic-participation evidence (service hours, projects, capstones submitted by students with supervisor and counselor verification). At year-end it produces a NYSED-compliant audit pack and a roster CSV for the transcript office.

Phase 1 has zero IT dependency. The application ships on free-tier SaaS (Vercel + Supabase + Resend), runs at $0/mo, and gives Social Studies a working URL within ~4 weeks of development start.

The items below are required only to promote from Phase 1 (staff pilot) to Phase 2 (full launch with student-facing portal, district SSO, and live Infinite Campus integration). They are listed in the order they typically need to be addressed.

## What we’re asking of GNPS Technology

| # | Ask | Effort | Owner |
| --- | --- | --- | --- |
| 1 | NYSED district application (Application Business Portal) — gates awarding of seals on transcripts | ~30 days state review | Curriculum & Instruction (not IT) |
| 2 | Domain CNAME — point civicseal.greatneck.k12.ny.us (or chosen subdomain) to Vercel | ~5 minutes | Network/DNS |
| 3 | FERPA / privacy review of the Phase 1 architecture (Supabase US-East, encrypted at rest + in transit, role-based access, full audit log); sign Supabase DPA if district policy requires | ~1–2 hours | Privacy/Compliance + IT |
| 4 | SSO integration — choose ClassLink / Google Workspace / Azure AD; configurable in Supabase Auth providers (no application code change) | ~1 day | Identity Management |
| 5 | Infinite Campus integration — read access to roster, course enrollment, Regents scores. Either OneRoster API or nightly CSV/SFTP export works | ~2–4 hours scoping; setup varies | SIS Administrator |
| 6 | Email reputation — supervisor confirmations send from civicseal@greatneck.k12.ny.us. Either use district SMTP creds, or keep Resend and add SPF/DKIM records to GNPS DNS for the subdomain | ~30 minutes | Email Administrator |
| 7 | Website integration — choose one of: (A) subdomain CNAME [recommended], (B) iframe embed in Finalsite page, (C) reverse proxy via Finalsite or Cloudflare | A: 5 min · B: 30 min · C: ½ day | Web team |
| 8 | Long-term hosting decision — keep free-tier Vercel + Supabase under a district-paid account (handles GNPS scale for years), or self-host the same code on GNPS infrastructure. No code changes either way | District policy decision | IT Leadership |

## Architecture summary (Phase 2 target)

┌─────────────────────────────────┐
   Students ─────▶    │  civicseal.greatneck.k12.ny.us  │
   Counselors ───▶    │     (Vercel · SvelteKit app)    │
   SCRC ─────────▶    └────────┬────────────────────────┘
                               │
                       ┌───────┴──────────────────────────┐
                       │                                  │
                       ▼                                  ▼
              ┌──────────────────┐             ┌──────────────────┐
              │  Supabase        │             │  GNPS Identity   │
              │  Postgres + Auth │             │  Provider (SSO)  │
              │  (FERPA-DPA'd)   │             │  ClassLink/      │
              └────┬─────────────┘             │  Google/Azure    │
                   │                           └──────────────────┘
                   │ nightly sync
                   ▼
          ┌──────────────────────┐
          │  Infinite Campus     │
          │  (OneRoster API or   │
          │   SFTP CSV export)   │
          └──────────────────────┘

Email out: Resend → SPF/DKIM-aligned to greatneck.k12.ny.us

## Cost trajectory

| Phase | Vercel | Supabase | Resend | Total |
| --- | --- | --- | --- | --- |
| Phase 1 (free tiers) | $0 | $0 | $0 | $0/mo |
| Phase 2 (typical at GNPS scale) | $0 | $0–25 | $0 | $0–25/mo |
| Self-hosted alternative | GNPS infrastructure + ops time | Same | District SMTP or Resend | District-internal cost |

GNPS scale (~6,800 students; ~412 per graduating class) fits comfortably within all three free tiers for years. Supabase Pro at $25/mo only becomes relevant if the district wants daily backups beyond the free-tier point-in-time recovery, or if the database exceeds 500 MB (unlikely until ~year 5 at GNPS scale).

## What we are NOT asking

- No new infrastructure procurement. Phase 1 doesn’t touch GNPS infra.

- No vendor contracts to negotiate. All Phase 1 services are usable on free tiers under district-owned accounts or under existing personal accounts during pilot.

- No proprietary lock-in. Codebase is MIT-licensed and portable. If the district later decides to self-host, that path is supported with no application code changes.

- No student data leaves the United States. Supabase US-East region is the only data-residency point.

- No CMS migration. Finalsite stays as-is. Integration option A (recommended) is just a DNS CNAME alongside existing Finalsite hosting.

## Why this benefits GNPS

- Closes a competitive gap. Peer Long Island districts (Seaford, 3 Village, Connetquot) already publish Seal of Civic Readiness pages. GNPS has no program; this fixes that on a fast timeline.

- Better than peer implementations. Peer districts use Microsoft / Google Forms feeding counselor inboxes — no central tracker, manual roll-up, end-of-year crunch. The proposed system gives counselors a live roster and produces NYSED audit packs automatically.

- Open-source positioning. Repo is MIT-licensed and forkable. Other NYS districts can adopt the GNPS implementation rather than building their own — a leadership artifact for Curriculum & Instruction and the Board.

- Phased risk. Phase 1 is reversible. If the system doesn’t deliver value in pilot, IT involvement never escalates. If it does, Phase 2 promotion is well-scoped.

## Repository & contact

- GitHub: github.com/<author>/civic-readiness-portal (private during development; public on launch approval; transferable to GNPS-owned org)

- License: MIT

- Contact: Jon — Social Studies Department, Great Neck Public Schools

The full design document (architecture, data model, user flows, NYSED compliance mapping, repository structure, risks) is available as a 27-page companion PDF/DOCX.